## Slide 1: LABMED Mingle 2023-08-17

## Slide 2: Project
The department is redeploying localities within ANA Futura.
New groups are moving into ANA Futura, 60-70 new people.
More synergies between researchers, groups and teaching opportunities.
Effective use of space to reduce costs.
Creating a vivid, interactive and vibrant research environment.
Time frame: Move should be done by the end of 2023 and adjustments after that.

## Slide 3: What has happened so far?
May: Meetings with the groups moving in. Meetings with divisions and PI:s already in ANA Futura. Meetings with service team and biosafety officer. Website with information about the project was posted on the Labmed internal webpage.
June: Meetings Labmed steering committee. Information gathering and measurements of usage. Labmed Mingle I 2023-06-15.
July and August: Introduction package in the making. Preliminary plan/suggestion. Labmed Mingle II 2023-08-17.

## Slide 4: Principles for the suggestion
Equal treatment of all.
Sharing is caring.
One –80 freezer per division on the floor.
Approximately 3 people per lab bench.
Thoughts about offices: - Home offices - Smaller desks - Optimization of space - Ventilation limitations - Divisions/groups and division heads play a major role (how many desks and chairs are needed?)

## Slide 5
Floor 7
71418
Stort lab
empty
make shared
apparatus room
(can have ”3 rows”)
Weimin MEB
”clean + sequ”
”tissue prep”
empty
Sadeghi ClinTech
Sadeghi + Weimin
common
gel room
ClinTech
CellTherapy
DentMed
71116a
Cellodl.
71116b
Cellodl.
PCR
prePCR
empty
empty or micro keep or
TRACK if needed for viral work?
MEB
freezer room
Micro
Immun
Immunol + Uhlin ClinTech
empty
Micro
förråd
Lars, Matti,
Ujjwal, Giske
Peter, Robert,
Katarina
Bact lab (move to smaller room?)
BCM+
BCM+
CIM
freezer room
cold room?
Who rents what?
empty
BSLIII
pre-GMP
?
BCM+ (=BCM+Palm-Apergi+Heuchel)

## Slide 6
Floor 8
Course labs etc
Rooyackers ClinTech
Honcharenko BCM
Rooyackers 50% plats instrument 50%
common
ClinTech
CellTherapy
DentMed
MEB
Micro
Immun
CIM
empty
BCM+ (=BCM+Palm-Apergi+Heuchel)
BCM+
BCM+
New TC
apparatrum
(lab med only?)
Human blood & tissue BSL2
shared BCM+, Patho, phys, chem, Rooyakers? (= lab med only?)
Patho
Phys
Chem
Phys + Chem shared
Centrifuges &
instruments
BCM+ equipment & -80 freezers
-80 freezers
Ask if can relocate to for example 83921? => give to BCM+
Ask to switch w ClinTech (Götherström to 83517)
BCM Mielke + whom?
Fuxe prefect
LabMed admin
AC
empty or keep for someone?
BCM+
Share for
virus work

## Slide 7: Workshop instructions
Divide yourself into groups of 6-10 people
Online participants can be one group
Open the Padlet (QR-code on the right)
Discuss the questions, put your answers into Padlet (20 minutes)
Present your answers
QR-code for Padlet

## Slide 8: Workshop 20 minutes
Discuss the principles. Alternative suggestions?
Which adjustments do you think need to be made to the suggestion?
Share your ideas on how to organize this.
Write your answers in Padlet. Presentation from each group after the workshop!

## Slide 9: Next steps:
Labmed Mingle and workshops – your input is used to make adjustments!
Deadline for input to us is 25/8!
Drafting committee, Steering committee, contact with other departments in the building
Union collaboration (facklig samverkan)
Decision – middle of September: Decision by head of dept., after discussions in the Labmed management group”
Detailed planning: labs and offices
Risk assessments
Introduction package (safety, courses etc.) + access cards

## Slide 10: Timeline

## Slide 11: Future discussion forums
Online meeting after decision is presented
Discussion meetings during the autumn, every second week, digital.
Open Padlet for questions
You can always contact us by email as well!

## Slide 12: Avslutningsbild med Karolinska Institutets logotyp